Caritas Sight Intern Team

23/8 Meeting

# **Urgent items**

## Contact Caritas School

Check if they have bought the correct devices.

Check time slot for installment of devices.

## Contact Malinda

Propose new schedule.

Get updates.

# **Separate parts**

## Mobile Application for iPad (Don)

Test and finalize pop item in App.

Adapt to new API.

Store and download questionnaire form from server.

## Reader (Mickey??)

Finalize the procedure of installing the reader.

Estimate time required for installment.

## Manuel (Jacky??)

Procedures of connect and start the readers.

Procedures of trouble-shot.

## Management Website (Mickey)

???START WORKING????

## Server and database (Jacky)

Update api documentation page.

Store questionnaire.

Questionnaire API

/api/form\_config

parameters: {

“type”: add/del/change/query

“alias”: Act as id to find the specific form,

“form”: Questionnaire data

}

data return: {

“form”: return questionnaire data if query

}

# **Meeting Schedule**

## Every Friday starting from 6/9.

# **Testing day**

## 27/9.